Jeremy Gonzalez, Abdulaziz Siraj, Seungyoon Choe

**Project Timeline**

Monday December 7, 2015  
  
**First meeting:**

* Present: Jeremy, Aziz
  + Arthur excused due to prior commitments
* Finalized app idea and what it would entail
* Distributed project roles and responsibilities

**Progression of project:**

* Familiarized ourselves with Android studio
* Familiarized with Java syntax
* Started by coding sign in page
* Chose GUI layout

Tuesday December 8, 2015

No Meeting

**Progression of project:**

* Learned how to link pages together, coded general layout of app
* Learned how classes worked together
* Outlined Powerpoint
* Outlined Video
* Researched what actually goes in ProjectDocumentation.doc

Wednesday December 9, 2015

No meeting

**Progression of project:**

* Researched how to include a Calendar in our app
* Recorded some footage for our video
* Included Overview and future implementations in the ppt.
* Setup PowerPoint slides to discuss app when we have the final images
* General outline of ProjectTimeline.doc

Thursday December 10, 2015

**Second Meeting:**

* Present: Jeremy
* Discussed where we are at in the project and outlined what needs to be done

**Progression of project:**

* Team was consumed by the Kraken

Friday December 11, 2015

**Final Meeting:**

* All met to work on the project together
* Revised layout to adhere to the “vision” of the app

**Progression of project:**

* Video finished
* PowerPoint finished
* Documentation written
* Finished App